## Slide 1
GIRAFFE PARTNERS
30
days
Yerik International: ready for the November show.
A 30-day plan for your website and online presence.
Prepared for Rajveer Singh, Manager · Giraffe Partners · [[CONFIRM: send date, e.g. 01-Oct-2026]]
DRAFT

## Slide 2
WHAT YOU TOLD US
You asked for a website that shows Yerik as it is today.
1
Capacity is full. Not looking for new buyers.
2
Website is 10 years old. The plant has grown since.
3
Current information and a cleaner LinkedIn.
4
Live before the November show.
This plan does exactly that. No ads. No marketing push.
Giraffe Partners × Yerik International · Proposal · Confidential · 2
DRAFT

## Slide 3
This is what a buyer sees first.
Screenshot needed
01_home_desktop: Homepage, first screen, 1440×900
1
Design dates from 2015–16.
2
No line that says what Yerik makes.
3
Old logos.
4
The phone number does not connect.
Giraffe Partners × Yerik International · Proposal · Confidential · 3
DRAFT

## Slide 4
A buyer who tries to reach you hits four dead ends.
1
Screenshot needed
03_phone_number: Tight crop of the phone number
The phone number does not connect.
2
Enquiry sent through the website on [[CONFIRM: date, about 10 days before the call]]. No reply by the call date.
3
Screenshot needed
04_product_page: Product page with the “tweet” label
Product pages: no details, and a stray “tweet” label.
4
Screenshot needed
05_careers_form: Careers form filled (Test / abc / blank phone), not submitted
Careers form takes a wrong email and blank phone.
Giraffe Partners × Yerik International · Proposal · Confidential · 4
DRAFT

## Slide 5
Most people open your site on a phone.
Screenshot needed
02_home_mobile: Homepage on a phone, 390×844, first 2 screens
On a phone, it looks weaker than on desktop. [[CONFIRM: describe what the capture shows, e.g. small text, broken layout]]
1
[[CONFIRM: issue seen on capture]]
2
[[CONFIRM: issue seen on capture]]
Giraffe Partners × Yerik International · Proposal · Confidential · 5
DRAFT

## Slide 6
Google and LinkedIn tell a mixed story.
1
Screenshot needed
08_google_profile: Google profile with unrelated photos (manual)
Google profile: photos that are not your plant or products. Some videos lower trust.
2
Screenshot needed
09_linkedin_pages: Both LinkedIn pages named Yerik International (manual)
Two pages carry the Yerik International name. Which is official?
3
Screenshot needed
10_hiring_post: One off-brand hiring post (manual, blur people)
Hiring posts miss Yerik's orange and font. A fake would look the same.
Giraffe Partners × Yerik International · Proposal · Confidential · 6
DRAFT

## Slide 7
Other Ludhiana sites say who they are in the first line.
JRS Farm Parts
Screenshot needed
06_competitor_jrs: JRS Farm Parts homepage, first screen
“ISO-certified tractor parts supplier in Ludhiana, exporting to USA.”
Machine Parts
Screenshot needed
07_competitor_machineparts: Machine Parts homepage, first screen
A clear tagline and a working WhatsApp chat button.
Yerik International
Screenshot needed
01_home_desktop: Homepage, first screen, 1440×900
No headline. The visitor has to work it out.
Giraffe Partners × Yerik International · Proposal · Confidential · 7
DRAFT

## Slide 8
Your show costs at least ₹4–5 lakh. The follow-up happens on your website.
₹4–5 lakh
minimum cost of one show
After the show, people look you up. Today, the website does not match the company they met at your stall.
Giraffe Partners × Yerik International · Proposal · Confidential · 8
DRAFT

## Slide 9
The plan: 4 pieces of work in 30 days.
A
Brand consistency fix
One logo set, one orange, one font, used everywhere.
B
New 5-page website
Built for phone first. Existing product pages move across.
C
Google profile fix
Correct details and real photos of your plant and products.
D
Hosting move support
Secure hosting. Same domain name.
OPTIONAL
E
LinkedIn clean-up
One official page. Hiring posts in Yerik's colours.
F
Photo shoot at Doraha
One day. Only if current photos are not available.
Not in this plan: ads, paid promotion, finding new buyers, a new logo, other group companies, monthly management.
Giraffe Partners × Yerik International · Proposal · Confidential · 9
DRAFT

## Slide 10
Your website today, and after 30 days.
TODAY
yerikindia.com · local server, Ludhiana
Home
No headline, old logos
1
2
3
Infrastructure
Shows the plant as it was in 2015–16
Products
10–13 ranges [[CONFIRM: count]]. No product details
4
Careers
Form does not check any field
5
Contact
Phone does not connect. Enquiry not answered
3
6
1
No headline
2
Old logos
3
Phone does not connect
4
No product details, “tweet” label
5
Form takes wrong entries
6
Enquiry not answered
AFTER 30 DAYS
yerikindia.com · secure hosting, same domain
Home
One-line headline, key numbers, product range, November show
About Us
Since 1991, new infrastructure, quality, markets
Products
One card per range. Existing pages move across, old links work
Careers
Open roles. Every form field checked
Contact Us
Working phone, WhatsApp, enquiries to a named person
Every page: same menu, footer with address and links, built for phone first.
Giraffe Partners × Yerik International · Proposal · Confidential · 10
DRAFT

## Slide 11
Each page has one clear job.
Home
One line: what Yerik makes, since 1991
Key numbers [[CONFIRM]]
Product range and new plant
Your November show, stall number
About Us
The story since 1991
Infrastructure and new machines
Quality and certifications [[CONFIRM]]
Markets served [[CONFIRM]]
Products
One card per product range
Each card opens the existing page
Old links keep working
Careers
Why work at Yerik
Open roles
Form with every field checked
Contact Us
One phone number that works
WhatsApp button
Enquiries go to a named person
Plant address and map
Giraffe Partners × Yerik International · Proposal · Confidential · 11
DRAFT

## Slide 12
The new homepage says what Yerik makes in one line.
LOGO
Home · About Us · Products · Careers · Contact Us
Tractor and farm machinery parts. Made in Doraha, Punjab, since 1991.
Hydraulic cylinders, 3-point linkage and more, for [[CONFIRM: who buys, e.g. dealers and OEMs in 10+ countries]].
Plant photo
Meet us at [[CONFIRM: show name]], [[CONFIRM: dates]], Stall [[CONFIRM: no.]]
3 Point Linkage
Hydraulic Cylinders
Towing Parts
Combine Parts
Chat on WhatsApp
Contact strip: phone · email · address
1
Headline says what Yerik makes, from where, since when.
2
The November show sits on the first screen.
3
Product ranges are one tap away.
4
A WhatsApp button that works.
Rough layout to show structure. Final design agreed with your team.
Giraffe Partners × Yerik International · Proposal · Confidential · 12
DRAFT

## Slide 13
Two fixes make Yerik look the same everywhere.
A. Brand consistency fix
Pick one clean logo version: colour, white and black files.
Fix the exact Yerik orange and one font.
A one-page brand sheet.
2 post templates: hiring and announcement.
An email signature.
This is not a new logo or a new brand identity. It makes what you already have look the same everywhere.
C. Google profile fix
Correct phone, hours, address pin, categories and description.
Add real plant and product photos.
Report unrelated photos uploaded by others. Owners can report these, not delete them.
Link to the new website.
One post about the November show.
Giraffe Partners × Yerik International · Proposal · Confidential · 13
DRAFT

## Slide 14
What changes by launch day.
What | Today | At launch
First impression (our audit score) | 2/10 | 8+/10 [[CONFIRM]]
Clear message (our audit score) | 1.5/10 | 8+/10 [[CONFIRM]]
Phone number on website | Does not connect | Connects, with a named person
Website enquiries | No reply after about 10 days | Reach a named person. Yerik replies within 1 working day
Careers and enquiry forms | Accept blank and wrong entries | Every field checked. Spam blocked
Homepage headline | None | One line: what Yerik makes, for whom, since 1991
Product pages | No details. Stray “tweet” label | Clear range on new Products page. Label removed
On a phone | Weaker than desktop | Checked on phone before launch
Hosting | Local server in Ludhiana | Secure hosting, same domain
Google profile | Unrelated photos and videos | Correct details, real plant and product photos
LinkedIn (if E is chosen) | Two pages, same name. Off-brand posts | One official page. Posts in Yerik's colours
Launch | Not live | Live before the November show
Giraffe Partners × Yerik International · Proposal · Confidential · 14
DRAFT

## Slide 15
30 days, week by week.
Week | Giraffe does | Yerik gives
Week 1 (Days 1–7) | Kick-off call. Lock brand sheet. Agree hosting and domain plan with Yerik IT. Write page text. | Coordinator name, IT contact, logo files, photos, product list
Week 2 (Days 8–14) | Design all 5 pages for desktop and phone. Start the Google profile fix. | One round of combined feedback
Week 3 (Days 15–21) | Build the site on new hosting (preview link). Move old product pages. Set up forms and WhatsApp. | Final text approval
Week 4 (Days 22–30) | Test on phone and desktop. Point the domain. Go live. Update the Google profile link. Handover: who owns the phone, who answers enquiries. | Final sign-off
Option E runs alongside in weeks 1 to 3.
To be live before the show, we need the go-ahead by [[CONFIRM: show date minus 35 days]].
Giraffe Partners × Yerik International · Proposal · Confidential · 15
DRAFT

## Slide 16
What we need from Yerik to hold the date.
1
Content coordinator name and phone
Day 2
2
IT contact for hosting and domain, and cooperation from the current Ludhiana host
Day 2
3
Best-quality logo files
Day 3
4
Photos of the plant, new machines and products, or choose option F
Day 5
5
Product range list, plus the top [[CONFIRM: number]] priority products
Day 5
6
Certifications, markets served and key numbers you are happy to show publicly
Day 5
7
One phone number with an owner, one email on Yerik's domain, one person who replies to enquiries
Day 7
8
Show name, dates and stall number
Day 7
9
Feedback within 2 working days at each step, so the date holds
Each step
10
Final sign-off before launch
Day 28
Giraffe Partners × Yerik International · Proposal · Confidential · 16
DRAFT

## Slide 17
Investment: A to D is the core. E and F are your choice.
A to D work together. E and F you can add or skip.
Item | What you get | Price (₹)
A. Brand consistency fix | One logo set, colours, font, brand sheet, 2 post templates, email signature | [[PRICE]]
B. New 5-page website | Home, About Us, Products, Careers, Contact Us. Includes moving existing product pages | [[PRICE]]
C. Google profile fix | Correct details, real photos, link to new website, one show post | [[PRICE]]
D. Hosting move support | Work with Yerik IT to move to secure hosting, same domain | [[PRICE]]
Phase 1 total (A to D) |  | [[PRICE]]
Optional E. LinkedIn clean-up | One official page fixed, hiring post templates, profile audit form | [[PRICE]]
Optional F. Photo shoot at the Doraha plant | One day: plant, new machines and products | [[PRICE]]
· Prices exclude GST.
· Hosting, domain and email renewals are paid by Yerik directly to the provider [[CONFIRM]].
· Payment: [[CONFIRM: e.g. 50% to start, 50% at launch]].
· Includes [[CONFIRM: 2]] rounds of changes.
· Quote valid for 30 days.
Phase 2, priced later: rebuild product pages one by one with full details.
Giraffe Partners × Yerik International · Proposal · Confidential · 17
DRAFT

## Slide 18
Who we are, and what happens next.
Giraffe Partners works with manufacturing and industrial businesses.
50+ manufacturing and industrial brands [[CONFIRM]].
Offices in Delhi, Chandigarh, Dehradun and Abohar.
“We work with businesses that are better than they look.”
Neev Seeds (agri)
Over 3 years: new packaging, logo and trademark, website, distributor forms, and one consistent look at every expo.
Neev Seeds before / after images (optional)
NEXT STEPS
1
Yerik IT confirms domain and hosting
2
Management approval
3
Go-ahead by [[CONFIRM: date]]
4
Kick-off call within 2 days
Disha Arora
[[CONFIRM: Disha phone]] · [[CONFIRM: Disha email]]
Giraffe Partners × Yerik International · Proposal · Confidential · 18
DRAFT